FedTrust Dev Log

Day #1  |  2026-08-11

━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━━

What I did today

Completed critical architecture review — evaluated 43 sections, cut 12 modules from MVP

Created Project Specification v1.0 with 34 sections covering architecture, stack, roadmap

Set up repository structure: 18 directories, pyproject.toml with Ruff/mypy/pytest

Established professional reporting system with Word/PDF export

Key decision

CLI-first instead of React frontend in MVP

Building the command-line interface first (fedtrust run, fedtrust compare) and deferring the web dashboard to Phase 2. This cuts ~30% from MVP scope and lets me focus on the core evaluation logic — which is the actual differentiator of this project.

Blockers / Issues

Need to verify Opacus compatibility with Flower client lifecycle — will test in Milestone 2

No blockers for current milestone

Tomorrow

Install dependencies with uv sync

Set up pre-commit hooks and run first smoke test

Complete Milestone 1: Project Bootstrap

One-line summary

Day 1 was all about design and setup: architecture is locked, scope is cut, tools are configured, and I'm ready to write actual code tomorrow.

FedTrust — github.com/yourusername/fedtrust